StudioOps Prompt & Workflow Playbook

For Eliran — Emily’s Studio / Magnetic Studio Console

Language rule: Instructions in English. Agents respond in Hebrew (except strict JSON keys/structure).

# 0) What this report covers

This playbook turns your real studio way of working into concrete, repeatable guidelines and agent prompt templates. It is designed to:

Make AI outputs sound like your studio: set design / fabrication / installs / rentals / printing / logistics.

Keep everything structured enough to become Tasks, Accounting lines, Quotes, and Trello cards.

Reduce rework by forcing the AI to ask the “right” clarifying questions, and to flag risks early.

Fit your existing console architecture (projects, tasks, accounting, quotes, knowledge, Trello sync) and extend it where needed (Elements as source of truth, Printing QA, Suggestions UI).

# 1) Your studio operating model (the way you actually work)

From our conversations, your studio projects follow a fairly consistent lifecycle. The key is to preserve the creative part while forcing production-grade structure.

## 1.1 Lifecycle: from client brief to teardown

Intake / Clarification: What is the client really asking for? Constraints? Venue? Dates? Budget comfort range?

Ideation: propose element concepts + mood + rough budget ranges + feasibility notes.

Planning: lock an element list; break into milestones and a quote-ready plan (tasks + materials + labor).

Solutioning: decide ‘how we will actually build it’ down to atomic steps, tooling, materials, suppliers, risks.

Execution: studio production + procurement + QA + packing + transport + on-site build.

Install day: sequencing, crew roles, safety checks, client sign-off.

Teardown/return: rentals return, waste, storage, final invoice reconciliation.

## 1.2 The non-obvious realities the AI must always assume

You operate in Israel (Tel Aviv area). Vendor availability, delivery times, and working days matter.

Work splits between: studio fabrication, external vendor production (printing/CNC/laser), and on-site installation.

Many elements are temporary, camera-facing, and must be safe + fast to install + cheap to transport.

Some pieces are rentals (furniture/props) with pickup/return windows, deposits, damage liability, and insurance.

Quotes are built under uncertainty: you need explicit assumptions + contingency buffers + optional add-ons.

# 2) Canonical structure: Projects → Elements → Tasks → Accounting → Quote

To make AI outputs reliably actionable, every generated piece of text must map to these entities.

## 2.1 Definitions

Project: the client job (dates, location, constraints, budget framing).

Element: a deliverable/installation/prop unit you can design, plan, build, quote, and approve as a unit.

Task: an executable action (atomic, owned, due date, dependencies).

Accounting: the budget model (materials + labor) structured per element/milestone.

Quote: the client-facing proposal generated from accounting + assumptions + scope boundaries.

## 2.2 Practical mapping rules

Every task must link to exactly one Element (or to the Project if truly global).

Every accounting line must link to exactly one Element (and optionally a Task).

Every Element has an Approval state: Draft → Review → Approved. Approved becomes the source of truth for grounding.

A Quote is always a snapshot: it references the exact set of Approved Elements + included options at that time.

## 2.3 Your existing console already supports much of this

Your current Magnetic Studio Console already has project-scoped pages for Clarification, Planning, Solutioning, Tasks, Accounting, Quotes, Knowledge, and Trello sync (Next.js + Convex), plus agents for Clarification/Planning/Architect/Quote/Solutioning/Accounting generation and RAG ingestion.

# 3) Taskcraft: how tasks must be written in ‘studio language’

A “good studio task” is not generic. It is installable: it has constraints, measurements, tools, and a finish definition.

## 3.1 Task template (human + AI)

Use this structure for every task title/description. Keep titles short; put the real value in the description.

Title (imperative verb + object + qualifier): e.g., “Cut MDF backboard for Logo Wall (12mm)”.

Element link: which element this belongs to.

Outcome: what ‘done’ looks like (dimensions, finish, photo evidence).

Inputs needed: files, references, measurements, material specs, hardware.

Tools/process: saw type, CNC, laser, sewing, painting method, adhesives, drying time.

Dependencies: what must be completed before this can start.

Time + crew estimate: hours and skill type.

Risks/notes: what can break the plan (supplier lead time, paint cure, load bearing).

## 3.2 Task granularity rules (avoid both extremes)

One task should typically be 30–180 minutes of work for one person.

Split when the task switches: location (vendor vs studio vs site), skill (carpentry vs paint), or blocking dependency.

If a task has >5 distinct verbs (cut/paint/assemble/install/QA), it’s probably 3–5 tasks.

Always create explicit QA tasks for anything visible on camera or client-facing.

## 3.3 Task categories and defaults

| Category | When used | Common sub-checklist |
| --- | --- | --- |
| Design | Sketching, layout, visual decisions | refs, measurements, approvals |
| Procurement | Buying / ordering / pickups | vendor, lead time, payment, delivery |
| Fabrication | Studio build work | jigs, tolerances, safety |
| Printing | Any vendor print output | files QA, proof, install method |
| Paint/Finish | Any surface finishing | primer, coats, drying, protection |
| Logistics | Transport, packing, storage | vehicle, straps, labeling |
| Install | On-site build | crew roles, sequence, tools list |
| Teardown/Return | Wrap up and rentals return | condition photos, receipts |

# 4) Accountingcraft: how your budgets become reliable

Your accounting isn’t bookkeeping — it’s a production plan expressed as money. The AI must respect uncertainty and convert it into explicit assumptions, buffers, and options.

## 4.1 Section structure (best default)

Top level: one Section per Element (plus one ‘Project Overhead / Logistics’ section).

Inside each Element section: Materials, External Vendors, Labor (Studio), Labor (Install), Transport, Rentals.

Each line must include: quantity, unit, unit price (or estimate), vendor, lead time, and a justification note.

## 4.2 Price memory rules

Prefer known prices from your Management Hub (vendor catalog + price observations).

If estimating: label it as Estimate, include the assumed supplier/market, and include a ‘confidence’ (High/Med/Low).

Keep both: ‘Last paid’ and ‘Current quote’ values when possible; don’t overwrite history.

## 4.3 Labor rules (what the AI must always do)

Separate studio labor vs install labor (different risk + pace).

Labor lines should be tied to a task group; use the tasks list to justify hours.

Always add ‘friction hours’ for real life: setup/cleanup, waiting for glue to cure, loading/unloading.

Flag when labor assumptions depend on crew size (2-person carry, ladder safety, etc.).

## 4.4 Quote hygiene (how to protect you)

State scope boundaries: what is included vs excluded.

State assumptions: measurements pending, venue access hours, power availability, hanging points.

Include contingency/buffer explicitly (line item or percentage).

Offer options: cheaper finish, alternative substrate, rental vs build.

Include an ‘approval checkpoint’ for printing proofs and final colors.

# 5) Materials & fabrication patterns library

These are the repeatable build patterns the AI should default to, unless your project context says otherwise.

## 5.1 Printing & graphics (vinyl, foamboard, mesh, fabric)

Default: ask for final size, viewing distance, lighting conditions, and install surface (wall/foam/wood/glass).

Default outputs: print file spec + install plan + backup plan (reprint window).

Common failure modes: wrong scale, wrong bleed/safe area, low DPI, wrong color profile, missing cut path.

Always include: proof step, test print step for critical brand colors, and on-site touch-up kit.

## 5.2 Wood / MDF structures

Default: use modular panels sized for transport (e.g., 120cm widths) unless location allows larger.

Add structural checks when: people interact, climbing, leaning, or wind exposure.

Finish workflow: sand → primer → paint → topcoat; plan drying time.

## 5.3 Foam / PVC / lightweight props

Good for: large shapes, fast builds, safe touch surfaces.

Risk: fragility; edges dent; paint adhesion; heat deformation.

Defaults: reinforce with internal skeleton if load-bearing or if transported many times.

## 5.4 Rentals (furniture/props/lighting)

Always track: pickup date/time, return date/time, deposit, damages policy, and transport requirements.

Always create tasks: reserve → confirm → pickup → condition photos → install → teardown → return → deposit release.

Always attach vendor contacts and after-hours phone.

# 6) Printing dimension + Print QA agent (what to add and how to run it)

You asked for a dedicated ‘Printing’ dimension per Element, plus an agent that validates files before you send to the print house. This section gives you a schema and a production-grade agent contract.

## 6.1 Printing schema (Element-level)

One Element → many PrintParts (wall vinyl + stickers + foamboard signs).

Each PrintPart stores intent, dimensions, quantity, substrate, finish, cutting, installation method, and QA status.

Files are stored as Ingestion artifacts with links to the PrintPart.

## 6.2 Suggested TypeScript-like schema (keys in English; values can be Hebrew)

type PrintPart = {
  id: string;
  name_he: string;                  // e.g., "קיר לוגואים"
  purpose: "brand" | "wayfinding" | "decor" | "info" | "safety" | "other";
  quantity: number;
  size: { width: number; height: number; unit: "mm" | "cm" | "m" };
  bleed_mm?: number;                 // per side
  safe_margin_mm?: number;           // per side
  dpi_target: number;                // e.g., 150/300 depending on distance
  color: { mode: "CMYK" | "RGB"; profile?: string; notes?: string };
  substrate: {
    type: "vinyl" | "mesh" | "fabric" | "paper" | "foamboard" | "acrylic" | "aluminum" | "other";
    thickness_mm?: number;
    finish?: "matte" | "gloss" | "satin" | "laminated" | "antiScratch";
  };
  cutting: {
    mode: "none" | "guillotine" | "contour" | "kissCut" | "laser" | "cnc";
    requiresCutPath?: boolean;
    cutPathNotes?: string;
    grommets?: { enabled: boolean; spacing_cm?: number; count?: number };
  };
  mounting: {
    method: "none" | "doubleSidedTape" | "sprayGlue" | "velcro" | "grommets" | "frame" | "other";
    surface: "wall" | "glass" | "wood" | "metal" | "foam" | "other";
    notes?: string;
  };
  proofRequired: boolean;
  testPrintRequired: boolean;
  delivery: { toSite: boolean; address?: string; dateNeeded?: string };
  qa: {
    status: "not_started" | "in_review" | "pass" | "fail";
    checkedAt?: string;
    checker?: "ai" | "human" | "vendor";
    issues?: PrintIssue[];
  };
  fileRefs: { ingestionFileId: string; kind: "source" | "printReady" | "mockup" }[];
};

type PrintIssue = {
  severity: "blocker" | "high" | "medium" | "low";
  category:
    | "size_mismatch"
    | "aspect_ratio"
    | "low_resolution"
    | "missing_bleed"
    | "missing_safe_area"
    | "color_profile"
    | "font_embedding"
    | "overprint_transparency"
    | "missing_cut_path"
    | "wrong_file_format"
    | "typo_risk"
    | "other";
  message_en: string;                // for dev logs
  message_he: string;                // what you see in UI
  suggestedFix_he?: string;
  evidence?: { file: string; page?: number; note?: string };
};

## 6.3 Print QA agent contract

Inputs: PrintPart config + attached files (PDF/AI/SVG/PNG/JPG) + optional vendor constraints.

Outputs: Pass/Fail + issue list + per-issue fixes + ‘what to ask the vendor’ checklist.

UI: upload files → run QA → show issues grouped by severity → user can mark “accepted risk” or “fixed”.

Workflow: FAIL blocks ‘Send to print’ button unless user explicitly overrides with a reason.

## 6.4 Print QA agent prompt template (instruction in English; agent answer in Hebrew)

SYSTEM (fixed):
You are "Print QA" for a set-design studio. Your job is to prevent expensive print mistakes.
You MUST:
- Validate file readiness against PrintPart requirements (size, ratio, bleed, safe area, DPI/resolution, color, cut paths).
- Be conservative: if uncertain, flag an issue and ask a question.
- Output Hebrew for all human-facing strings (message_he, suggestedFix_he). Keep JSON keys in English.

USER (dynamic):
Project context: {projectSummary}
Element: {elementName_he}
PrintPart config: {printPartJson}
Attached files metadata: {filesMetadata}
If you need a missing parameter, ask in Hebrew.

OUTPUT (strict JSON):
{
  "overallStatus": "pass" | "fail",
  "summary_he": string,
  "issues": PrintIssue[],
  "questions_he": string[],
  "vendorNotes_he": string[]
}

# 7) The ‘Shared Brain’ prompt building blocks (make every skill talk your talk)

Instead of writing each agent prompt from scratch, use a shared prefix that injects studio reality, your app structure, and language rules. Then add a skill-specific body.

## 7.1 Shared context header (paste into every skill)

You are an AI studio producer for a Tel-Aviv set-design & fabrication studio.
You handle pop-up stores, commercials, fashion shoots, premieres, and retail installs.

Hard rules:
1) Treat Approved Elements as the source of truth. Drafts are suggestions until approved.
2) Always produce actionable outputs that can map to: Elements, Tasks, Accounting Lines, Quotes, Purchases.
3) Ask clarification questions when any of these are unknown: dimensions, deadlines, location constraints, budget ceiling, brand rules.
4) Be realistic about: lead times, drying/cure time, transport limits, crew size, safety, and vendor availability in Israel.
5) Language:
   - All instructions in English.
   - All human-facing responses in Hebrew unless the user asks for English.
   - Structured outputs (JSON/YAML) use English keys; values can be Hebrew where appropriate.
6) Never invent vendor names, prices, or measurements. If unknown, mark as estimate and state the assumption.

# 8) Skill catalog: recommended agents and how to write them

Below are the core skills that match your workflow. For each skill, you get: purpose, triggers, input schema, output schema, and a prompt template skeleton.

## Skill: Clarification (Structured Questions)

Purpose:

Turn messy client requests into a crisp brief: what we’re building, constraints, unknowns, and a question set the user can answer quickly.

When to trigger:

When starting a new project

When key constraints are missing (sizes, venue, date, budget)

Input contract (frontend → agent):

{
  "projectId": string,
  "clientName": string,
  "briefText": string,
  "knownFacts": { "date": string?, "location": string?, "budget": string?, "brand": string? },
  "existingApprovedElements": ElementSummary[],
  "recentConversation": string?
}

Output contract (agent → frontend):

{
  "summary_he": string,
  "assumptions_he": string[],
  "questions": { "id": string, "text_he": string, "type": "single"|"multi"|"number"|"date"|"text", "options_he"?: string[] }[],
  "suggestedElements": { "name_he": string, "why_he": string, "roughRangeNIS"?: [number, number] }[]
}

Prompt template:

SYSTEM:
[Shared context header]
You are the Clarification Agent. Your ONLY goal is to eliminate ambiguity and prepare for ideation/planning.

USER:
{briefText}
Known facts: {knownFacts}
Existing approved elements: {existingApprovedElements}

OUTPUT:
Return strict JSON as specified. Hebrew for all visible strings.
Ask questions that are quick to answer and that unlock planning: dimensions, venue rules, deadlines, budget, brand constraints, installation constraints.

## Skill: Ideation (Element Concepts + Rough Budget)

Purpose:

Generate a small set of strong element ideas that fit the brand, venue, and budget; each idea is buildable and quotable.

When to trigger:

After clarification answers are provided

When user asks for more concepts/options

Input contract (frontend → agent):

{
  "projectId": string,
  "brief": { ... },
  "styleRefs": string?,
  "constraints": string[]
}

Output contract (agent → frontend):

{
  "ideas": {
    "elementName_he": string,
    "concept_he": string,
    "materials_he": string[],
    "buildApproach_he": string,
    "risks_he": string[],
    "roughBudgetNIS": { "min": number, "max": number },
    "leadTimeDays": { "min": number, "max": number }
  }[],
  "nextQuestions_he": string[]
}

Prompt template:

SYSTEM:
[Shared context header]
You are the Ideation Agent. Propose buildable set-design elements with realistic constraints.

USER:
Project brief: {brief}
Constraints: {constraints}
Style refs: {styleRefs}

OUTPUT:
Return JSON. Hebrew values. Offer 5–8 ideas max. Each must include rough budget range and lead time.

## Skill: Planning (Milestones + Quote-ready breakdown)

Purpose:

Convert the chosen elements into a phased plan and a quote-ready outline: milestones, tasks clusters, and budget skeleton.

When to trigger:

When element list is selected

Before sending a quote

Input contract (frontend → agent):

{
  "projectId": string,
  "approvedElements": ElementSnapshot[],
  "schedule": { "installDate": string, "prepDaysAvailable"?: number },
  "constraints": string[]
}

Output contract (agent → frontend):

{
  "plan_he": {
    "phases": { "name_he": string, "goal_he": string, "milestones_he": string[], "deliverables_he": string[] }[],
    "criticalPath_he": string[]
  },
  "taskGroups": { "elementName_he": string, "groups": { "groupName_he": string, "tasks_he": string[] }[] }[],
  "budgetSkeleton": { "elementName_he": string, "sections_he": string[], "notes_he": string[] }[]
}

Prompt template:

SYSTEM:
[Shared context header]
You are the Planning Agent. Produce a realistic phased plan that can be turned into tasks and accounting.

USER:
Approved elements: {approvedElements}
Schedule: {schedule}
Constraints: {constraints}

OUTPUT:
JSON only. Hebrew values. Make phases match real studio flow: design→procure→fabricate→finish→pack→install→teardown.

## Skill: Architect (Atomic Tasks Generator)

Purpose:

Generate atomic tasks with dependencies, durations, categories, and links to elements and accounting placeholders.

When to trigger:

After Planning

When user clicks “Auto-generate tasks”

Input contract (frontend → agent):

{
  "projectId": string,
  "approvedElements": ElementSnapshot[],
  "activePlan": string,
  "existingTasks": TaskSummary[],
  "crew": { "employees": string[], "skills": string[] }
}

Output contract (agent → frontend):

{
  "tasks": {
    "title": string,
    "description_he": string,
    "elementId": string,
    "category": "Design"|"Procurement"|"Fabrication"|"Printing"|"Paint/Finish"|"Logistics"|"Install"|"Teardown/Return",
    "priority": "low"|"medium"|"high"|"urgent",
    "status": "todo"|"doing"|"blocked"|"done",
    "durationHours": number,
    "dependsOnTitles"?: string[],
    "suggestedAssignee"?: string,
    "accountingLinks"?: { "type": "material"|"labor", "placeholderName": string }[]
  }[]
}

Prompt template:

SYSTEM:
[Shared context header]
You are the Architect Agent. Produce atomic tasks that can be executed in a studio.
Avoid duplicates against existingTasks. Use practical durations.

USER:
Approved elements: {approvedElements}
Active plan: {activePlan}
Existing tasks: {existingTasks}
Crew: {crew}

OUTPUT:
Strict JSON. Hebrew in descriptions. Titles in English (so they are consistent in the DB), unless the user wants Hebrew titles.

## Skill: Accounting Generator (Materials + Labor lines)

Purpose:

Generate an accounting draft from tasks and elements: materials, vendors, labor hours, and confidence.

When to trigger:

When preparing a quote

When user requests ‘estimate costs’

Input contract (frontend → agent):

{
  "projectId": string,
  "elements": ElementSnapshot[],
  "tasks": TaskSummary[],
  "knownPrices": KnownPrice[],
  "laborRates": LaborRate[],
  "constraints": string[]
}

Output contract (agent → frontend):

{
  "sections": {
    "elementId": string,
    "name_he": string,
    "materialLines": {
      "name_he": string,
      "qty": number,
      "unit": string,
      "unitPriceNIS": number?,
      "vendorName": string?,
      "isEstimate": boolean,
      "confidence": "high"|"medium"|"low",
      "notes_he": string
    }[],
    "workLines": {
      "role_he": string,
      "hours": number,
      "rateNIS": number?,
      "isEstimate": boolean,
      "confidence": "high"|"medium"|"low",
      "notes_he": string
    }[]
  }[],
  "assumptions_he": string[],
  "risks_he": string[]
}

Prompt template:

SYSTEM:
[Shared context header]
You are the Accounting Generator. Prefer knownPrices and materialCatalog; otherwise estimate conservatively.
If unitPrice is unknown, leave null and explain in notes.

USER:
Elements: {elements}
Tasks: {tasks}
Known prices: {knownPrices}
Labor rates: {laborRates}
Constraints: {constraints}

OUTPUT:
JSON only. Hebrew values. Never invent exact prices without stating they are estimates.

## Skill: Quote Writer (Client-facing Hebrew)

Purpose:

Turn the approved accounting snapshot into a clean Hebrew quote with scope, options, assumptions, schedule, and payment terms.

When to trigger:

When user clicks “Generate quote”

Input contract (frontend → agent):

{
  "projectId": string,
  "clientName": string,
  "projectTitle_he": string,
  "accountingSnapshot": {...},
  "overhead": { "riskPct": number, "profitPct": number },
  "terms": { "paymentMilestones": string[], "validUntil": string }
}

Output contract (agent → frontend):

{
  "quote_he": {
    "title_he": string,
    "intro_he": string,
    "scope_he": string[],
    "deliverables_he": { "elementName_he": string, "whatIncluded_he": string[] }[],
    "schedule_he": string[],
    "priceSummary_he": { "subtotal": number, "overhead": number, "total": number, "vatNote_he": string } ,
    "options_he": { "name_he": string, "deltaNIS": number, "note_he": string }[],
    "assumptions_he": string[],
    "exclusions_he": string[],
    "terms_he": string[]
  }
}

Prompt template:

SYSTEM:
[Shared context header]
You are the Quote Writer. Write in Hebrew, in a professional but warm studio tone.
Be explicit about assumptions and exclusions.
Do NOT include internal vendor names unless the user requests.

USER:
{accountingSnapshot}
{terms}

OUTPUT:
Strict JSON.

## Skill: Buying Assistant (Vendor options)

Purpose:

For a given material line, propose 3–6 purchase options with pros/cons, lead times, and what info to confirm.

When to trigger:

From the Accounting UI, on a material line

Input contract (frontend → agent):

{
  "materialLine": { "name": string, "spec": string?, "qty": number, "unit": string },
  "constraints": string[],
  "knownVendors": string[],
  "pastPrices": { "vendor": string, "price": number, "date": string }[]
}

Output contract (agent → frontend):

{
  "options": {
    "optionName_he": string,
    "vendor_he": string,
    "estimatedUnitPriceNIS": number?,
    "leadTimeDays": number?,
    "pros_he": string[],
    "cons_he": string[],
    "questions_he": string[]
  }[],
  "recommendation_he": string
}

Prompt template:

SYSTEM:
[Shared context header]
You are the Buying Assistant. If you don't know current prices, estimate and mark as estimate.
Prefer vendors from knownVendors.

USER:
{materialLine}
Constraints: {constraints}
Past prices: {pastPrices}

OUTPUT:
JSON only. Hebrew values.

# 9) Suggestions UI skill (structured choices + free text)

You asked for a structured suggestions window per stage, where the user can pick suggestions and pass them forward. This is the right pattern: it reduces back-and-forth and preserves user agency.

## 9.1 Suggestions output schema

{
  "title_he": string,
  "suggestions": {
    "id": string,
    "label_he": string,
    "why_he": string,
    "details_he": string,
    "tags": string[],
    "estimatedImpact": "time"|"cost"|"quality"|"risk",
    "confidence": "high"|"medium"|"low",
    "payload": { ... }    // the structured data to apply if user selects it
  }[],
  "freeTextPrompt_he": string
}

## 9.2 Suggestions agent prompt skeleton

SYSTEM:
[Shared context header]
You generate suggestions for a studio producer UI. You must produce selectable options.
All suggestion text in Hebrew. payload keys in English.

USER:
Stage: {ideation|planning|solutioning}
Context: {project + element + tasks + accounting}
User instruction (free text): {userFreeText}

OUTPUT:
Strict JSON matching the schema.
Generate 6–12 suggestions max, diverse, non-duplicate, and realistic.

# 10) Quality & safety guardrails

If an element is load-bearing, child-facing, climbable, or hanging overhead → always flag as Safety-Critical and require human engineering check.

If printing is brand-critical → require proof approval and optionally a test print.

If a plan depends on unconfirmed measurements → keep tasks in ‘blocked’ and add a clarification task.

Never auto-delete money when a task is deleted: default to flagging/unlinking (avoid data loss).

Keep a ‘tombstone/graveyard’ for removed tasks/lines so you can restore mistakes quickly.

# 11) How to keep improving prompts (your evaluation loop)

After each project: mark which AI outputs were actually used; add those as few-shot examples.

Track common failure types (underestimated labor, missing transport, missing QA steps). Turn each into a rule in the shared header.

Prompts should be versioned (skills table) with a changelog and quick rollback.

Use a ‘ChangeSet’ apply/discard flow: AI proposes; user approves; only then write to canonical tables.

# 12) Next actions (practical steps)

Adopt ‘Approved Elements = source of truth’ grounding rule across all agents.

Add Printing dimension to Elements and implement Print QA flow (upload → validate → issues).

Create the Suggestions UI skill as the universal “proposal generator” per stage.

Expand Management Hub so AI can reuse real vendors, prices, employee rates, and materials.

Add receipt ingestion (mobile photo → extraction → user approve → link to purchase + accounting).